Many people struggle to keep track of their daily expenses in a simple and organized way. Receipts are easily lost, spending is often not recorded  and people lack an easy way to review where their money is going over time. Existing financial tools are often too complicated, include unnecessary features or include constraints not suitable for a lightweight personal use expense tracker. The motivation behind this application is to provide users with a simple and accessible way to track their personal spending habits. By focusing on simple core functionality such as expense entry, organization and review, this application goal is to help users better understand their spending patterns without it being too complicated. The target users are people who want a simple tool to track and review their personal expenses. This includes anyone looking for a lightweight way to manage spending without advanced budgeting or financial features.

App Concept

In:

- User registration

- Secure login and logout

- Create new expense entries

- List of recorded expenses

- Edit existing expense or remove existing expense

Out:

- Bank info or bank account configuration

- Different currency support

- No transaction

Features List

Must Have:

- User registration with username and password

- Login/logout

- Add expense

- View list of expenses

- Edit/delete expense

- Error handling

Should Have:

- Expense categories

- Filter options

- Simple user-friendly layout

Could Have:

- Weekly/monthly/yearly expense summaries

- Search for expenses

- User profile/settings

Story ID: UI-1 Title: User registration User Story: As a User, I want to create an account so I can store and manage my personal expense information. Story points: 2 Priority: High Sprint Assignment: sprint 1 Status: Not started Conversation: Users must create account before accessing any features. Each user has its own set of expenses. Confirmation: User is confirmed to have a successful registration by creating a username and password.

Story ID: UI-2 Title: User Logout User Story: As a User, I want to log out of my account safely and my personal expense data remains the same/secure Story points: 1 Priority: Medium Sprint Assignment: sprint 1 Status: Not started Conversation: Logging out confirms that the user’s session is terminated properly and safely. Confirmation: User can log out from the application and redirected to the login page. User can lock back into the user’s account

Story ID: UI-3 Title: Add Expense User Story: As a user, I want to add a new expense so that I can keep a more accurate record of my spending Story points: 5 Priority: Medium Sprint Assignment: sprint 2 Status: Not started Conversation: User can create a new expense and add it to an expense category. Confirmation: User can create and successfully add a new expense. Expense is saved for future if needed again.

Story ID: UI-4 Title: View expenses User Story: As a user, I want to view a list of my recorded expenses so that I can review my spending history Story points: 3 Priority: High Sprint Assignment: sprint 2 Status: Not started Conversation: User should be able to select an expense and review their spending Confirmation: User can view the list of expenses and see all the info for that expense

Story ID: UI-5 Title: edit or delete expense User Story: As a user, I want to edit or delete an expense so that I can correct or remove inaccurate records Story points: 5 Priority: Medium Sprint Assignment: sprint 3 Status: Not started Conversation: User may need to update or remove an existing expense due to mistakes or changes needed Confirmation: User can select and edit or remove existing expense. Deleted expenses are removed from database. Changes are immediately shown in the expense list.

Wireframes

Key Screen: Login/Registration. Allow user to create or log into their account.

Key Screen: Dashboard/expense List. Display List of expenses and expense info associated with the user

Key Screen: Edit/add/remove expense. Allow the user to edit, add, or remove an expense.

Navigation:

Register/Login →Dashboard (expense list) → add/remove/edit expense → dashboard (view updated expenses) → logout

Data Planning

Key data entities:

- Users → store account information for each user → username and password

- Expenses → stores expense records created by user → date, amount and category

Key Relationships

Users → Expenses. Each expense is exclusive to that user. One user can create many expenses.

Categories → Expenses. One category can have many expenses.

Team Plan

Roles: this project is being completed by myself so all roles and responsibilities will be handled by me throughout the entire development.

Communication method: As this is an individual project task will be tracked using GitHub, regular check ups and progress updates being documented.

Meeting cadence: To have self review sessions to monitor progress and plan tasks

Done: A task will be done when:

- The required functionality is implemented

- Has been tested and confirmed to work

- Has been uploaded to GitHub

- Documentation has been uploaded

- Task is then moved to done